# Project Proposal: Temple Festival Interactive Simulation

# Project Overview

The objective of this initiative is to engineer a compelling interactive festival simulation platform that seamlessly integrates cultural heritage preservation with engaging economic management mechanics. By employing advanced 3D spatial positioning and AI-driven crowd pathfinding, the project delivers an immersive edutainment environment tailored to modern audiences while showcasing traditional event dynamics in an unprecedented digital format.

# Execution Roadmap & Development Phases

- Phase 1: Foundation & Core Systems
1.1 Spatial plot division, zoning implementation, and grid placement engine
1.2 Core user interface design, real-time currency tracking, and local state persistence

- Phase 2: Assets, NPC Systems & Economy
2.1 3D asset pipeline integration including food stalls, attractions, and decorative elements
2.2 Autonomous NPC pathfinding AI and real-time cash flow simulation

- Phase 3: Progression & Dynamic Events
3.1 Temple landmark upgrade hierarchy and achievement milestones
3.2 Dynamic environment scripting for weather impacts and seasonal festivals

- Phase 4: Optimization, Testing & Final Delivery
4.1 Comprehensive economic balancing, optimization, and bug resolution
4.2 Production of showcase media and final prototype delivery package

# Implementation Schedule

| Task | Assignee | Status | Deadline |
| --- | --- | --- | --- |
| 3D Asset Import & AI Navigation | Senior Technical Artist | In Progress | Jul 02, 2026 |
| Progression Tree & Event Scripting | Gameplay Systems Developer | Pending | Jul 08, 2026 |
| QA Balancing & Prototype Delivery | Quality Assurance Lead | Pending | Jul 12, 2026 |

# Financial Budget & Resource Allocation

| Category | Item | Quantity | Unit Price | Total Amount |
| --- | --- | --- | --- | --- |
| Engineering | System Architecture & AI Mechanics | 120 hrs | $75.00 | $9,000.00 |
| Design & Art | 3D Stall Models & Festival Decor | 80 hrs | $65.00 | $5,200.00 |
| Infrastructure | Development Server & Database Unit | 1 unit | $1,500.00 | $1,500.00 |
| Quality Control | Performance Testing & Balancing | 40 hrs | $50.00 | $2,000.00 |
| Operations | Project Management & Delivery Contingency | 1 lot | $1,500.00 | $1,500.00 |